## Slide 1: Oct – Dec 2025

## Slide 2: Biggest Challenge
Touchstone – Testing phase / getting it ready to go live
WHAT: Customer was still swapping out content while we were working on the site.
WHY:
Issues logged due to the change in content + due to errors while fixing something else.
Deadlines for the customer to upload content kept getting pushed back.
HOW:
Pushed back when the customer requested a change that went against the design.
Separated each issue on Trello and assessed each individually.
NEXT TIME:
Request completed content before building.

## Slide 3: Biggest Success
New Website Energizers Website!
Built using repeated sections across site
Sections were already responsive
Consistency across the site, relatively quick build for the size.
WHY:
WHAT:
LEARNED:
We can build websites faster by using repeated, responsive sections.
Have implemented this into the design and build process.

## Slide 4: Main Focus
Getting Sites Live
Simply The Best Events
My Modern Office
ASP Electro – Technology
Cherwell Water Utilities – Backflow
Starting Build On
Adam Aaronson
McCarty Hire
Fire & Electrical Safety

## Slide 5: THANK YOU.